## Slide 1: Test Management
1 Principles
2 Lifecycle
4 Test techniques
3 Static testing
5 Management
6 Tools
Software Testing
ISTQB / ISEB Foundation Exam Practice
Chapter 5

## Slide 2: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing
Defect Management

## Slide 3
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 4: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing
Defect Management

## Slide 5
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 6: Independence Testing
Time
No. faults
Release to
End Users

## Slide 7: Independence Testing
A certain degree of independence often makes the tester more effective at finding defects due to differences between the author’s and the tester’s cognitive biases.
Independence is not, however, a replacement for familiarity, and developers can efficiently find many defects in their own code.

## Slide 8: Independence Degree of Testing
Third party outside organisation
Internal specialised testers / test consultants
Developer’s sole responsibility
Tester(s) in dev team
Testers outside dev team
Level of Independence

## Slide 9: Testing by Developers
Pros:
Know the code best
Can find problems that the testers might miss
Can find and fix faults cheaply
Cons:
Difficult to destroy own work
Tendency to 'see' expected results, not actual results
Subjective assessment
Notes: Often in UT & CIT

## Slide 10: Tester(s) in Development Team
Pros:
Independent view of the software
Dedicated to testing, no development responsibility
Part of the team, working to same goal (i.e., quality)
Cons:
Lack of respect
Lonely, thankless task
Corruptible (peer pressure)
A single view / opinion
Notes: Often in UT & CIT
Often in AGILE projects

## Slide 11: Tester(s) outside Development Team
Pros:
Dedicated team just to do testing
Specialist testing expertise
Testing is more objective & more consistent
Cons:
"Over the wall" syndrome
May be antagonistic / confrontational
Over-reliance on testers, insufficient testing by developers
Notes: Often in TRADITIONAL project

## Slide 12: Internal Specialised Testers / Test Consultants
Pros:
Highly specialist testing expertise, providing support and help to improve testing done by all
Better planning, estimation & control from a broad view of testing in the organisation
Cons:
Someone still has to do the testing
Level of expertise enough?
Needs good "people" skills - communication
Influence, not authority
Notes: So-called support / consultation; in reality, it’s more invigilation

## Slide 13: Outside Organisation (3rd Party)
Pros:
Highly specialist testing expertise (if out-sourced to a good organisation)
Independent of internal politics
Cons:
Lack of company and product knowledge
Expertise gained goes outside the company
Expensive?

## Slide 14: Usual choices
Component testing:
  done by programmers (or buddy)
Integration testing in the small:
  poorly defined activity
System testing:
  often done by independent test team
Acceptance testing:
  done by users (with technical help)
  demonstration for confidence

## Slide 15: Pros & Cons of Independence
PROS
Independent testers are likely to recognize different kinds of failures
An independent tester can verify, challenge, or disprove assumptions made by stakeholders
CONS
Isolation from the development team
Developers may lose a sense of responsibility for quality
Independent testers may be seen as a bottleneck or blamed for delays in release
Independent testers may lack or miss some important information

## Slide 16: So what we have seen thus far..
Independence is important
  not a replacement for familiarity
Different levels of independence
  pro's and con's at all levels
Test techniques offer another dimension to independence (independence of thought)
Test strategy should use a good mix
  "declaration of independence”
Balance of skills needed

## Slide 17: Tasks of a Test Manager & Tester
Test Roles
Tester
Test Leader

## Slide 18: Test Manager Tasks
Devise test objectives, test policies & test strategies
Plan test activities
Write, update, adapt & coordinate test plan (with stakeholders)
Initiate the analysis, design, implementation, and execution of tests
Prepare & deliver test progress report, test summary report
Support defect & configuration management system
Produce suitable metrics to measure test progress & quality
Plan & support tools selection & implementation (if required)
Decide test environment implementation
Promote & advocate testers
Develop the skills and careers of testers

## Slide 19: Tester Tasks
Review and contribute to test plans
Assess the test basis for testability & early defect detection
Identify & document test conditions & test cases, traceability among test cases, test conditions & test basis
Design, set up & verify test environment
Perform test execution (design & implement test cases; acquire & prepare test data; create detailed test exe schedule; execute tests)
Perform test automation
Evaluate non-functional characteristics
Review tests developed by others

## Slide 20: Question
Which of the following BEST describes how tasks are divided between the test manager and the tester?
The test manager plans testing activities and chooses the standards to be followed, while the tester chooses the tools and controls to be used
The test manager plans, organizes, and controls the testing activities, while the tester specifies and executes tests
The test manager plans, monitors, and controls the testing activities, while the tester designs tests and decides about automation frameworks
The test manager plans and organizes the testing and specifies the test cases, while the tester prioritizes and executes the tests

## Slide 21: Question
Who is normally responsible for the creation and update of a test plan for a project?
The project manager
The test manager
The tester
The product owner

## Slide 22: Question
Which of the following is a benefit of test independence?
Testers have different biases than developers
Testers are isolated from the development team
Testers lack information about the test object
Testers will accept responsibility for quality

## Slide 23: Question
What is the biggest problem with a developer testing his own code?
Developers are not good testers
Developers are not quality focused
Developers are not objective about their own code
Developers do not have time to test their own code

## Slide 24: Skills needed in testing
Technique specialists
Automators
Database experts
Business skills & understanding
Usability expert
Test environment expert
Test managers

## Slide 25: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing
Defect Management

## Slide 26
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 27: Purpose & Content of a Test Plan
Guide thinking. A test plan outlines test activities for development and maintenance projects. It force us to confront challenges & focus our thinking on important topics.
Vehicles for communication. This allows test plan to influence the project team & vice versa. This can be done through circulation of test plan drafts & through review meetings.
Change management. Test planning is a continuous activity and is performed throughout the product's lifecycle. Feedback from test activities should be used to recognize changing risks so that planning can be adjusted.

## Slide 28: Test Planning Activities
Determining the scope, objectives, and risks of testing
Defining the overall approach of testing
Integrating and coordinating the test activities into the software lifecycle activities
Making decisions about what to test, the people and other resources required to perform the various test activities, and how test activities will be carried out
Scheduling of test analysis, design, implementation, execution, and evaluation activities
Selecting metrics for test monitoring and control
Budgeting for the test activities
Determining the level of detail and structure for test documentation

## Slide 29: Test Strategy & Test Approach
Test strategy is the general way in which testing will happen within each of the levels of testing, independent of project, across organisation.
Test approach is the implementation of the test strategy for a specific project.
Some major types of test strategies:
Analytical Model-based Methodical Process-/Standard-compliant | Directed (consultative) Regression-averse Reactive (dynamic)

## Slide 30: Test Strategy: Analytical
This type of test strategy is based on an analysis of some factor (e.g., requirement or risk).
In risk-based strategy, tests are designed and prioritized based on the level of risk.
In requirement-based strategy, an analysis of the reqs. specs. forms the basis for planning, estimating & designing tests.
Common characteristics:
  use of formal/informal analytical technique
  often during the requirements & design stages of the project

## Slide 31: Test Strategy: Model-based
Here, tests are designed based on some model of some required aspect of the product, such as a function, a business process, an internal structure, or a non-functional characteristic.
Common characteristic: creation/selection of of formal/informal model for critical system behaviours, often during the requirements & design stages of the project
Examples of such models include business process models, state models, and reliability growth models.

## Slide 32: Test Strategy: Methodical
This type of test strategy relies on making systematic use of some predefined set of tests or test conditions, such as a taxonomy of common or likely types of failures or a list of important quality characteristics.
Common characteristic:
  adherence to a pre-planned, systematised approach
  may have an early / late involvement for testing.

## Slide 33: Test Strategy: Process- / Standard- Compliant
This type of test strategy involves analysing, designing, and implementing tests based on external rules and standards, such as those specified by industry-specific standards.
  E.g., ISO/IEC/IEEE 2911903 standard
Common characteristics:
  reliance upon an externally developed approach to testing, often with little (if any) customisation
  may have an early/late point of involvement for testing

## Slide 34: Test Strategy: Directed (Consultative)
This type of test strategy is driven primarily by the advice, guidance, or instructions of stakeholders, business domain experts, or technology experts, who may be outside the test team or outside the organization itself.
Common characteristic:
  reliance on a group of non-testers to guide/perform testing effort
  typically emphasise later stages of testing

## Slide 35: Test Strategy: Regression-averse
This type of test strategy is motivated by a desire to avoid regression of existing capabilities.
This test strategy includes extensive use of automated regression tests, standard test suites, and reuse of existing tests and test data.
Common characteristic:
  a set of procedures (often automated) that allow regression defect detection
  Early testing; but sometimes post-release test involvement

## Slide 36: Test Strategy: Reactive (Dynamic)
In this type of test strategy, testing is reactive to the component or system being tested, and the events occurring during test execution, rather than being pre-planned (as the preceding strategies are).
Tests are designed and implemented, and may immediately be executed in response to knowledge gained from prior test results.
Exploratory testing is a common technique employed in reactive strategies

## Slide 37: Test Strategy & Test Approach
Factors to consider when choosing test strategies:
Risks
Skills
Objectives
Regulations
Product
Business
Test Strategy
Test Approach
Test Cases
Test Type
Test Techniques
Notes: Page 181 / 290 (or 167)

## Slide 38: Entry Criteria
Entry criteria (definition of ready) define the preconditions for undertaking a given test activity.
Typical entry criteria include:
  Availability of testable requirements, user stories, and/or models
  Availability of test items that have met the exit criteria for any prior test levels
  Availability of test environment
  Availability of necessary test tools
  Availability of test data and other necessary resources
  Availability of staff
  Availability of test object

## Slide 39: Exit Criteria
Exit criteria (definition of done) define what conditions must be achieved in order to declare a test level or a set of tests completed.
Typical exit criteria include:
  Tests. Planned tests have been executed
  Coverage. A defined level of coverage has been achieved
  Defects. The number of unresolved defects is within an agreed limit. And the number of estimated remaining defects is sufficiently low
  Quality. The status of important quality characteristics for the system are adequate.
  Money. Cost of finding next defect now vs. in the next level of testing.
  Schedule. Project schedule implications of starting or ending testing.
  Risk. Undesirable outcome form shipping too early or too late.

## Slide 40: Test Execution Schedule
Ideally, test cases would be ordered to run based on their priority levels.
If a test case with a higher priority is dependent on a test case with a lower priority, the lower priority test case must be executed first.
Test Cases
Test Suites
Test Execution Schedule
Test Procedures

## Slide 41
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 42: Factors Influencing Test Effort
1. Product Characteristics
Risks
Quality of the test basis
Size of the product
Requirements for quality characteristics
Complexity of product domain
Documentation Required

## Slide 43: Factors Influencing Test Effort
2. Development Process Characteristics
The stability and maturity of the organization
The development model in use
The test approach
The tools used
The test process
Time pressure

## Slide 44: Factors Influencing Test Effort
3. People Characteristics
The skills and experience of the people involved, especially with similar projects and products
Team cohesion and leadership

## Slide 45: Factors Influencing Test Effort
4. Test Results
The number and severity of defects found
The amount of rework required

## Slide 46
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 47: Test Estimation Techniques
Metrics-based
Estimating the test effort based on metrics from past projects and from industry data.
Expert-based
Estimating the test effort based on consultation with the people who will do the work (i.e., testing) and others with expertise on the tasks to be done.

## Slide 48: Metrics-based Estimation Techniques
Analysing metrics can be as simple or sophisticated as needed
  Tester-to-developer ratio (top-down)
  Mathematical models of historical/industry averages for some key parameters (e.g., #tests run by a tester/ day; #defects found by a tester/day)  predict duration & effort for key test activities (bottom-up)
Examples of commonly used techniques: burndown chart (Agile development), defect removal models (sequential development)

## Slide 49: Expert-based Estimation Techniques
Individual contributors & experts working with experienced staff to develop a work breakdown structure for the project.
  The idea is to draw on collective wisdom of the team to create test estimate.
Bottom-up estimation. Start at the lowest level of the hierarchical breakdown & let the duration, effort, dependencies & resources for each task add up across all the tasks.
Examples of commonly used techniques: planning poker (Agile development), Wideband Delphi estimation (sequential development)

## Slide 50: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing
Defect Management

## Slide 51
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level
Test Metrics
Test Reports

## Slide 52: Test Monitoring & Control
The purpose of test monitoring is to gather information and provide feedback and visibility about test activities.
Test control describes any guiding or corrective actions taken as a result of information and metrics gathered and (possibly) reported.

## Slide 53: Examples of Test Control Activities
Re-prioritizing tests when an identified risk occurs
Changing the test schedule due to availability or unavailability of a test environment or other resources
Re-evaluating whether a test item meets an entry or exit criterion due to rework

## Slide 54: Metrics used in Testing
Purpose of metrics in testing
Give feedback on testing progress (time & cost vs. planned schedule & budget)
Provide visibility about test results & quality of test objects
Measure status of testing, coverage & test items against exit criteria
Gather data for estimation of future test efforts (incl. adequacy of test approach)

## Slide 55: Metrics used in Testing
Common test metrics
Pct. of planned work done in (test case preparation /planned test case implemented / test environment preparation)
Metrics relating to test execution
Metrics relating defects
Test coverage of reqs, user stories, acceptance criteria, risks, or code
Task completion, resource allocation and usage, and effort – status of testing against test milestones.
Cost of testing

## Slide 56: Test Reports
Purpose of test reports
Communicating test results to stakeholders
Enlightening & influencing stakeholders – analysing information & metrics to support conclusions, recommendations & decisions about how to guide the project forward / take actions

## Slide 57: Test Reports
Content of test reports
Test progress report. A test report prepared during a test activity & result in test control actions.
Test summary report. A test report prepared at the end of a test activity / a test level.

## Slide 58: Test Reports
Content of test reports
Typical test progress reports may include:
  Current status of the test activities and progress against the test plan
  Factors impeding progress
  Testing planned for the next reporting period
  Quality of the test object

## Slide 59: Test Reports
Content of test reports
Both Test progress & Test summary reports may include:
  Summary of testing performed
  Important events which occurred
  Deviations from plan (w.r.t. schedule, effort or duration of test activities)
  Status of testing & project w.r.t. exit criteriaImpeding factors
  Relevant metrics
  Residual risks
  Reusable test work products produced
Audience matters

## Slide 60: What actions can you take?
What can you affect?
  Resource allocation
  Number of test iterations
  Tests included in an iteration
  Entry / exit criteria applied
  Release date
What can you not affect:
  Number of faults already there
What can you affect indirectly?
  Rework effort
  Which faults to be fixed [first]
  Quality of fixes (entry criteria to retest)

## Slide 61: Question
Which of the following metrics would be MOST useful to monitor during test execution?
Percentage of executed test cases
Percentage of work done in test environment preparation
Percentage of planned test cases prepared
Percentage of work done in test case preparation

## Slide 62: Question
Which one of the following is NOT included in a test summary report?
Testing planned for the next reporting period
Deviations from the test approach
Measurements of actual progress against exit criteria
Evaluation of the quality of the test item

## Slide 63: Question
A metric that tracks the number of test cases executed is gathered during which activity in the test process?
Planning
Implementation
Execution
Reporting

## Slide 64: Question
Which of the following variances should be explained in the Test Summary Report?
The variances between the weekly status reports and the test exit criteria
The variances between the defects found and the defects fixed
The variances between what was planned for testing and what was actually tested
The variances between the test cases executed and the total number of test cases

## Slide 65: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing

## Slide 66
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 67: Problems resulting from poor configuration management
Can’t reproduce a fault reported by a customer
Can’t roll back to previous subsystem
One change overwrites another
Emergency fault fix needs testing but tests have been updated to new software version
Which code changes belong to which version?
Faults which were fixed re-appear
Tests worked perfectly - on old version
"Shouldn’t that feature be in this version?"

## Slide 68: Configuration Management
The purpose of configuration management is to establish and maintain the integrity of the component or system, the testware, and their relationships to one another through the project and product lifecycle.
During test planning, configuration management procedures and infrastructure (tools) should be identified and implemented.

## Slide 69: Configuration Management
To properly support testing, configuration management may involve ensuring the following:
All test items of test object are uniquely identified, version controlled, tracked for changes, related to each other
All items of testware are uniquely identified, version controlled, tracked for changes, related to each other and related to versions of the test item(s) so that traceability can be maintained throughout the test process
All identified work products and software items are referenced unambiguously in test documentation

## Slide 70: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing
Defect Management

## Slide 71
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 72: Risk & Testing
Risk involves the possibility of an event in the future which has negative consequences.
The level of risk is determined by the likelihood of the event and the impact (the harm) from that event.

## Slide 73: Product (Quality) Risks
Product risk involves the possibility that a work product may fail to satisfy the legitimate needs of its users and/or stakeholders, examples include:
Software might not perform its intended functions
A system architecture may not adequately support some non-functional requirement(s)
A particular computation may be performed incorrectly in some circumstances
A loop control structure may be coded incorrectly
Response-times may be inadequate for a high-performance transaction processing system
User experience (UX) feedback might not meet product expectations

## Slide 74: Project Risks
Project risk involves situations that may have a negative effect on a project's ability to achieve its objectives, examples include :
Project issues
Organizational issues
Political issues
Technical issues
Supplier issues

## Slide 75: Risk-based Testing & Product Quality
Risk management
Testing is one way of managing aspects of risk.
For any risk, there are 4 typical options:
  Mitigate. Take steps in advance to reduce the likelihood of the risk
  Contingency. Have a plan in place to reduce the impact should the risk become an outcome
  Transfer. Convince other stakeholder(s) to reduce the likelihood or accept the impact of the risk
  Ignore. Do nothing about it (smart choice if there’s little that can be done or low impact)

## Slide 76: Risk-based Testing & Product Quality
Risk-based testing
is the idea that we can organize our testing efforts in a way that reduces the residual level of product risk when the system is delivered.
Risk-based testing uses risk to prioritize and emphasize the appropriate tests during test execution.
Risk-based testing starts early in the project, identifying risks to system quality and using that knowledge of risk to guide testing planning, specification, preparation and execution.

## Slide 77: Risk-based Testing & Product Quality
Risk Analysis
Risk-based testing starts with risk analysis, common techniques:
  Close reading of reqs specs, user stories, design specs etc.
  Brainstorm with different stakeholders
  A sequence of 1-to-1 / small group session with business & tech experts
Providing a structure to risk analysis:
  Look for specific risks in particular product risk categories
  Use quality characteristics and sub-characteristics form ISO/IEC 25010
  Use checklist of typical / past risks

## Slide 78: Risk-based Testing & Product Quality
Assigning a Risk Level
Review the collated list of risk items to assign likelihood & impact:
  This can be done with all stakeholders at once; or
  Business people determine impact & technical people determine likelihood  merge the determinations
Scales to rate vary
  High - medium – low
  1 – 10 scale (hard to distinguish b/w a 2 and a 3, or a 7 and an 8)
  A 5-point scale
Determine the risk priority number

## Slide 79: Risk-based Testing & Product Quality
Mitigation Options
Make sure key information is captured in a (lightweight) document
Product risk | Likelihood | Impact | Risk priority number | Mitigation
Risk category 1 |  |  |  | 
Risk 1 |  |  |  | 
Risk 2 |  |  |  | 
Risk n |  |  |  | 

## Slide 80: CONTENT
Test Organisation
Test Planning & Estimation
Test Monitoring & Control
Configuration Management
Risk & Testing
Defect Management

## Slide 81
Chap 5 – Test Management
Test Organisation
Test Leader (Mgt.)
Tester (Execution)
Planning & Estimation
Test Strategy
Analytical
Monitoring & Control
Configuration Mgt.
Defect Mgt.
Steps to reproduce
Expected & Actual Result
Severity & Priority
Screenshot
Test Effort Factors
Model-based
Methodical
Process- (Standard-) Compliant
Directed (Consultative)
Regression-averse
Reactive (Dynamic)
Product Characteristics
Development Process Characteristics
People Characteristics
Test Results
Estimation Techniques
Metric-based
Expert-based
Burn-down Chart
Defect-removal Model
Planning Poker
Wideband Delphi
Risk & Testing
Project Risk & Product Risk
Likelihood vs. Impact
Independence Level

## Slide 82: Incident management
Incident: any event that occurs during testing that requires subsequent investigation or correction.
Actual results do not match expected results
Possible causes:
  Software fault
  Test was not performed correctly
  Expected results incorrect
Can be raised for documentation as well as code

## Slide 83: Defect Report Objectives
Provide developers and other parties with information about any adverse event that occurred
Provide test managers a means of tracking the quality of the work product and the impact on the testing
Provide ideas for development and test process improvement

## Slide 84: Defect Report Components
Identifier-Title-Summary-Date-Author-Test Item-Test Environment
The development lifecycle phase(s) in which the defect was observed
A description of the defect to enable reproduction and resolution, including logs, database dumps screenshots, or recordings (if found during test execution)
Expected and actual results
Scope or degree of impact (severity) of the defect on the interests of stakeholder(s)
Urgency/priority to fix
State of the defect report
Conclusions, recommendations and approvals
Global issues, such as other areas that may be affected by a change resulting from the defect
Change history
References including the test case that revealed the problem

## Slide 85: Use of incident metrics
Is this testing approach “wearing out”?
What happened
in that week?
We’re better
than last year
How many faults
can we expect?

## Slide 86: Report as quickly as possible?
report
5
test
can’t reproduce - “not a fault” - still there
can’t reproduce, back to test to report again
insufficient information - fix is incorrect
dev
5
reproduce
20
fix
5
re-test
fault fixed
10
dev
can’t
reproduce
incident
report
test
10

## Slide 87: Severity versus priority
Severity
  impact of a failure caused by this fault
Priority
  urgency to fix a fault
Examples
  minor cosmetic typo
  crash if this feature is used
company name,
board member:
priority, not severe
Experimental,
not needed yet:
severe, not priority

## Slide 88: Incident Lifecycle
Tester Tasks
Developer Tasks
1 steps to reproduce a fault
2 test fault or system fault
3 external factors that influence the symptoms
4 root cause of the problem
5 how to repair (without introducing new problems)
6 changes debugged and properly component tested
7 is the fault fixed?
Source: Rex Black “Managing the Testing Process”, MS Press, 1999

## Slide 89: Incident Lifecycle

## Slide 90: Metrics Example GQM (Goal-Question-Metric)
Goal: EDD < 2 defects per KloC
  Q1: What is the size of the software?
    M1.1: KloC per module
  Q2: How many defects in code?
    M2.1: Estimation of # defects
  Q3: How many defects found?
    M3.1: # defects in Review and Inspection
    M3.2: # defects in subsequent tests
  Q4: What is the yield of the tests done?
    M4.1: # defects (M3) divided by estimation (M2)

## Slide 91: Metrics Exercise
Goal: In ST, do an optimal check in minimum time based on the 3 customers for Reger
  Priority of processes used by customers
  Coverage of the processes
  Incidents found
  Severity of incidents
  Time planned and spent